## Slide 1: Lyre Build Packet
Prototype-planning scaffold
Compact 10-string plucked lyre
No build-ready or measured claims yet

## Slide 2: Readiness Boundary
String gauges, tension, percent breaking, and load path remain measurement-required
CAD/drawings are starter notes only
Visual outputs are reference/review surfaces, not fabrication authority

## Slide 3: New Evidence Gates
string-schedule.csv for C4-E5 targets and unresolved tension fields
bridge-soundboard-load-register.csv for bridge, soundboard, yoke, pins, and joinery
visual-output-register.csv for non-authoritative images and exports

## Slide 4: Validation
Pitch-up after selected string schedule
Scrap-block tuning pin torque and creep test
Soundboard deflection at no load, half tension, full tension, and 24 hours
Full-size drawing or CAD detail before final frame cutting

## Slide 5: Next Actions
Resolve string stock from supplier or measured samples
Review load path and pin edge distance
Record first pitch-up log and prototype photos before readiness promotion